Hart County Water & Sewer Utility Authority

Board of Directors Meeting September 20, 2010

The Hart County Water and Sewer Utility Authority met September 20, 2010 in the Hart County Cooperative Extension Service Building.  Chairman Wade Carlton called the meeting to order at 6:00 pm with Vice-Chairman Michael Partlow, member Hugh Holland, member Mike MacNabb, member Larry Haley, Director Pat Goran, Legal Counsel Walter Gordon, and Secretary/Treasurer Kathy Breffle present.  Public attendance included Russ Brink from EMI and Hart County residents Ronnie Singleton and Jerry Cannady.

Approval of agenda

Mr. MacNabb made a motion to approve the agenda and Mr. Partlow seconded it.  The motion passed 5-0.

Approval of August 16th regular meeting minutes

Mr. MacNabb made a motion to accept the minutes and Mr. Holland seconded it.  The motion passed 5-0.

Financial report

Mr. Goran presented the financial report.

Old business

Southwestern system expansion project

Mr. Goran explained that the directional bores had been completed and that once the rock blasting was completed, Dodd Construction could complete the pipe installation.  He also explained that all the taps had been completed for this project.

Rocky Ford - Parkertown project

Mr. Goran explained that Arrowood General Contracting had installed all the water lines in the project and was working on completing the taps and service lines.  He further informed the Board that HCWSUA still had not received the necessary easement from the Corps of Engineers to continue the project to Ray’s Road.

Airline area water tank / connector project

Mr. Brink informed the Board that EMI is working on the mapping and design of this project.  Mr. Goran explained that he was working on securing a site for the tank.

Water service delivery discussions

Mr. Goran said he delivered a letter to Hartwell City Manager David Aldrich on September 1, 2010 suggesting to meet to discuss the service delivery strategy and the possibility of purchasing more water from Hartwell.  As of the meeting, no response had been received.

Proposed fiscal year 2011 operating budget

Mr. Goran presented the FY 11 operating budget changes.  After some discussion regarding the proposed budget, Mr. Haley made a motion to adopt the budget as a guideline but that employee salaries needed to be talked about in executive session.  Mr. MacNabb seconded it.  The motion passed 5-0.

Request for water service for chicken houses on Clay Brown Road

Mr. Goran explained that per Jerry Hood of EMI, there is a possible grant program from USDA.  Mr. Carlton suggested Mr. Goran meet with USDA and get more details about the grant program and the possibility of this project getting a grant award.

New business

2011 Community Development Block Grant application – potential target areas

Mr. Brink presented three potential areas and the costs associated with each.  The potential areas are on Mount Olivet Road, the area near the Reed Creek Highway - New Prospect Road intersection, and the Reed Creek Highway - Swan Sanders intersection area.

Draft policy for review of potential groundwater sources

Mr. Carlton suggested that Mr. Goran establish a policy for HCWSUA’s review of potential groundwater sources.  Mr. Holland agreed that there needed to be established procedures for exploring groundwater sources.  Mr. Goran explained that each opportunity will provide unique issues that will need to be addressed individually.  The Board agreed that a policy was needed and asked for Mr. Goran to present such for their review by the next Board meeting.

Renewal of annual maintenance / tapping contract

Mr. Goran explained that the maintenance contract with Beele Pipeline, Inc. will expire on October 31, 2010 and said that Rick Beele had agreed not to increase his prices if the contract was extended for another year.  Mr. Holland made a motion to extend the contract and Mr. MacNabb seconded it.  The motion passed 5-0.

Public comments

None

Director’s comments

Mr. Goran informed the Board that the manganese issues that the City of Lavonia was experiencing seemed to be over.

Members’ comments

Mr. Haley suggested that a study be done regarding the current and future placement of fire hydrants.

Upcoming meetings - October 18th, November 15th

Adjournment

Mr. MacNabb made a motion to adjourn and Mr. Holland seconded it.  The motion passed 5-0.

Michael Partlow, Vice-Chairman				Kathy Breffle, Secretary/Treasurer

Kathy’sdocuments/Minutes/FY10/minutes092010DraftPDG